# Payroll Implementation Foundation Pack

Architecture, Repository Structure, Database Migration Plan, Module Contracts, Coding Standards and Initial Delivery Backlog

Document version: 1.0

Document status: Proposed Implementation Baseline

Baseline date: 16 July 2026

Product scope: India-first, enterprise-grade, multi-tenant payroll platform

Source baseline: Consolidated Payroll Product Blueprint v1.0, Canonical PostgreSQL DDL v1.0, API/Event Catalogue v1.0 and Implementation Backlog v1.0

Target stack: Java 21, Spring Boot 3.5.x, Spring Security 6, Spring Modulith, PostgreSQL 17+, Flyway, React 18 with TypeScript and Vite

Foundation objective Convert the approved payroll product blueprint into a buildable engineering baseline. This pack freezes module boundaries, repository conventions, database migration standards, tenant and security controls, API/event contracts, local development, CI/CD, testing and the first three delivery sprints. It intentionally starts with an Organisation-to-Draft-Payslip vertical slice rather than attempting all payroll capabilities simultaneously.

# Document control

| Item | Value |
| --- | --- |
| Document owner | Payroll Architecture and Engineering Lead |
| Business owner | Payroll Product Owner |
| Primary users | Engineering, Architecture, DevOps, QA, Security, DBA, Product, Payroll and Implementation teams |
| Source instruction | Command-1.txt |
| Source blueprint | Payroll_System_Consolidated_Product_Blueprint_v1_0.docx |
| Source DDL | Payroll_System_Canonical_PostgreSQL_DDL_v1_0.sql |
| Source API/event catalogue | Payroll_System_API_Event_Catalogue_v1_0.csv |
| Source backlog | Payroll_System_Implementation_Backlog_v1_0.csv |
| Review gate | Architecture Review Board and Payroll Product Design Authority |
| Change control | Architecture Decision Record plus baseline version increment |

# Contents

- Executive implementation decision

- Source-artifact reconciliation and required corrections

- Target modular-monolith architecture

- Repository and Maven module structure

- Java package and module-contract standards

- React 18 and TypeScript application structure

- PostgreSQL schema ownership and access model

- Flyway migration plan

- Entity, UUID, audit and effective-dating patterns

- Multi-tenancy and security context

- Roles, permissions and segregation of duties

- API standards and error model

- Domain-event envelope and delivery guarantees

- Integration and adapter standards

- Configuration and secrets management

- Local development with Docker Compose

- CI/CD pipeline and release controls

- Logging, monitoring and observability

- Testing and quality strategy

- Initial reference and seed data

- Architecture Decision Records

- Sprint 0 backlog

- Sprint 1 backlog

- Sprint 2 backlog

- Sprint 3 backlog

- Organisation-to-Draft-Payslip vertical slice

- Acceptance criteria and definition of done

- Implementation start checklist

- Appendices: module contracts, migration catalogue, permission catalogue, code templates and official engineering references

# 1. Executive implementation decision

Recommended starting architecture Build the first production release as a domain-aligned modular monolith in one repository and one PostgreSQL database, with strict Java module boundaries, schema ownership, transactional outbox/inbox, tenant-aware row-level security and independently testable modules. Do not create distributed microservices until transaction boundaries, throughput, release independence or security isolation provide measurable justification.

The consolidated blueprint is functionally complete, but the companion DDL and catalogues are design artefacts rather than production-ready migrations or final contracts. Implementation must begin from a corrected v1.1 engineering baseline, not by executing the 112-table SQL file unchanged.

## 1.1 Build baseline

| Area | Decision | Implementation rule |
| --- | --- | --- |
| Java | Java 21 LTS | Use records, sealed interfaces and virtual threads only where measured and compatible; avoid preview features. |
| Backend | Spring Boot 3.5.x | Pin an approved patch release in the parent POM; do not float dependency versions. |
| Modularity | Spring Modulith plus ArchUnit | Verify module dependencies and module integration tests in CI. |
| Database | PostgreSQL 17 or approved newer supported major | Use native UUID, numeric, jsonb, timestamptz, RLS and exclusion constraints. |
| Migration | Flyway SQL migrations | Production schema changes occur only through reviewed, immutable migrations. |
| Frontend | React 18 + TypeScript strict + Vite | Retain the blueprint baseline; generate API clients from OpenAPI. |
| API | REST/JSON, OpenAPI 3.1 and RFC 9457 | Commands are explicit, idempotent where repeat submission is possible, and concurrency controlled. |
| Events | CloudEvents-inspired envelope with transactional outbox | At-least-once delivery; consumers are idempotent. |
| Observability | OpenTelemetry | Structured logs, metrics and traces; no salary or statutory identifiers in logs. |
| Delivery | GitLab CI/CD compatible pipeline | Build once, promote signed image, apply migrations through a separate controlled job. |

# 2. Source-artifact reconciliation and required corrections

The source baseline contains 112 PostgreSQL tables across 11 schemas, 45 API entries, 34 event entries and 72 backlog rows. The capability coverage is sufficient to start implementation, subject to the corrections below.

## 2.1 Artifact status

| Artifact | Current value | Implementation disposition |
| --- | --- | --- |
| Consolidated blueprint | Functional and architectural design baseline | Accepted as product scope; module deployment guidance refined to modular-monolith first. |
| Canonical DDL | 112 tables across 11 schemas | Do not run unchanged. Decompose, correct and version as Flyway migrations. |
| API/event catalogue | 45 APIs and 34 events | Use as coverage seed. Add request/response schemas, error codes, idempotency and event versions. |
| Implementation backlog | 72 rows across 18 epics | Use as release-level backlog. Decompose into sprint-ready stories and technical enablers. |
| Iteration documents | Detailed payroll product requirements | Retain as acceptance and domain-reference documents, not code-level contracts. |

## 2.2 Mandatory corrections before the first migration

| Severity | Gap or correction | Required action |
| --- | --- | --- |
| Critical | Tenant-safe relationships | Most foreign keys reference only the UUID. Add UNIQUE(tenant_id,id) to tenant-scoped parent tables and composite foreign keys (tenant_id,parent_id) to prevent cross-tenant links. |
| Critical | RLS enforcement | ENABLE ROW LEVEL SECURITY is insufficient for owners or BYPASSRLS roles. Use FORCE ROW LEVEL SECURITY, a non-owner application role and explicit tenant context per transaction. |
| Critical | Optimistic locking conflict | The DDL trigger increments version_no while JPA @Version would also manage it. Adopt JPA @Version as the single optimistic-lock owner; keep database defaults and timestamps as safeguards without trigger-driven version changes. |
| Critical | Missing outbox/inbox | The blueprint requires reliable event publication but the DDL has no transactional outbox, consumer inbox, idempotency or dead-letter tables. Add payroll_integration schema and records. |
| High | Effective-date semantics | Current effective_to handling is inconsistent and inclusive. Standardise on half-open [effective_from,effective_to) periods, effective_to nullable, and non-overlap exclusion constraints. |
| High | Migration safety | The canonical SQL uses IF NOT EXISTS and DROP IF EXISTS, which can conceal drift. Versioned production migrations must fail on unexpected state and must never be edited after application. |
| High | Partitioning readiness | No table is partitioned despite high-volume candidates. Design partition keys now for audit_event, input_record, component_result, balance_movement and payment acknowledgements; activate partitioning after benchmark or from initial production if volume warrants. |
| High | Security principal model | user_role references an unspecified user_id. Add an external identity principal table with issuer, subject, status and tenant-scoped role assignments. |
| High | Permission scoping | Role assignments need legal-entity, PSU, pay-group, establishment and executive-population scopes plus explicit segregation-of-duties conflicts. |
| High | Status integrity | Many varchar status fields lack controlled value checks. Use technical-state CHECK constraints or validated code tables and central state-transition services. |
| High | API completeness | The catalogue lists operations but not schemas, response codes, pagination, concurrency, validation or error codes. Produce OpenAPI 3.1 contracts before endpoint implementation. |
| High | Event contracts | Events need semantic versions, partition keys, schemas, retention class and replay behaviour. Event names alone are not implementation contracts. |
| Medium | Monetary rules | numeric(19,4) is suitable for payroll amounts, but currency scale and rounding must be applied in the calculation domain; APIs transmit decimal values as strings with currency. |
| Medium | Reference-data governance | Do not seed mutable statutory rates as generic reference data. Load approved rule-pack versions through governed migrations or administration workflows. |
| Medium | Object storage | Document and file references exist, but object key structure, encryption, malware scanning, retention and tenant isolation require an adapter contract. |
| Medium | Audit immutability | Append-only tables require database permissions preventing UPDATE/DELETE for the application role, not merely application conventions. |
| Medium | Cross-module reads | The single database can tempt direct joins. Define sanctioned read models and repository ownership; one module must not create repositories over another module’s tables. |
| Medium | Time and timezone | Persist instants as timestamptz and business dates as date. Store the payroll calendar timezone and never derive it from server defaults. |
| Medium | PII token fields | Tokenised identifiers need a vault/tokenisation service contract, searchable hashes where justified, key rotation and masking policies. |
| Low | Naming consistency | Retain the payroll_* schemas for compatibility. Add payroll_integration rather than renaming all existing schemas during Sprint 0. |

Go/no-go rule No feature development should merge until the corrected migration baseline, tenant-safe foreign-key pattern, RLS transaction test, outbox/inbox model and optimistic-locking decision are approved.

# 3. Target modular-monolith architecture

## 3.1 Runtime topology

One primary deployable application for the first vertical slice: payroll-application.

One PostgreSQL database with schema-per-domain ownership and one object-storage service.

One external identity provider using OIDC/OAuth 2.0; the payroll application does not store passwords.

In-process module events for same-transaction or local decoupling; transactional outbox for external or durable asynchronous propagation.

Optional payroll-worker runtime may be introduced from Sprint 3 for long calculations, document generation and outbox dispatch while using the same domain modules.

No direct production reads across module-owned tables; use module APIs, events or purpose-built read models.

## 3.2 Domain modules

| Module | Owned responsibility |
| --- | --- |
| platform-core | Money, date/time, identifiers, problem details, correlation, validation primitives; no payroll business rules. |
| security | OIDC principal mapping, tenant context, authorisation, role scope, masking and audit actor context. |
| organisation | Legal entity, PSU, establishment, registration, location, calendar, pay periods and pay groups. |
| compensation | Components, versions, named bases, formulas, rate tables, eligibility and salary structures. |
| employee-payroll | Payroll relationships, assignments, pay-group assignment, salary assignment, bank and readiness. |
| payroll-input | Input sources, batches, records, certifications and immutable input snapshots. |
| calculation-engine | Calculation requests, plans, dependency graph, component/base results, balances and trace. |
| localisation-india | Versioned India rule packs and adapters for PF, ESI, PT, LWF, tax and other statutory rules. |
| payroll-operations | Payroll cycle, population, exceptions, variance, reconciliation, approval and lock. |
| retro-settlement | Retro triggers, differences, reversals, recoveries, advances, off-cycle and final settlement. |
| payments | Payment entitlements, batches, bank submissions, acknowledgements, returns and reissues. |
| accounting | Costing, account determination, journals, accruals, ERP submission and reconciliation. |
| documents-reporting | Payslips, certificates, reports, delivery and employee communications. |
| governance | Audit, controls, retention, legal hold, incidents, BCP and administrative evidence. |
| integrations | Inbound/outbound adapters, outbox, inbox, endpoint configuration, retries and dead letters. |
| test-support | Builders, fixtures, fake clocks, tenant test utilities and golden payroll datasets. |

## 3.3 Module interaction rules

A module exposes commands, queries, DTOs and domain events only through its api package.

Another module may not import an internal package, entity or repository.

Synchronous calls are used only where the caller requires an immediate business decision in the same user interaction.

Domain events are used for propagation, read-model updates and downstream preparation.

Cross-module data required for calculation is captured in immutable snapshots rather than repeatedly queried during execution.

Cycles between modules are prohibited and verified in CI.

Each module owns its database migrations and database objects even though Flyway applies them through one ordered migration stream.

Module extraction requires no change to domain contracts; only the transport and persistence adapter should change.

## 3.4 When extraction into a service is justified

| Trigger | Evidence required | Likely candidate |
| --- | --- | --- |
| Independent scale | Measured load cannot be efficiently isolated in the modular deployment | Calculation workers or document rendering |
| Security isolation | Network, data or operator segregation is mandatory | Payments or executive payroll |
| Release independence | A domain has materially different change cadence and regression risk | India statutory rule service or documents |
| Availability isolation | Failure must not affect regular payroll processing | External integration dispatcher |
| Technology specialisation | A capability requires a runtime unsuitable for the core application | High-volume document rendering |
| Team autonomy | Stable contracts and a dedicated owning team exist | Only after boundaries are proven |

# 4. Repository and Maven module structure

## 4.1 Recommended monorepo

hrms-payroll/

├── README.md

├── pom.xml                         # aggregator and dependency management

├── .gitlab-ci.yml

├── .editorconfig

├── .gitattributes

├── docs/

│   ├── adr/

│   ├── api/

│   ├── events/

│   ├── data-model/

│   └── runbooks/

├── deploy/

│   ├── docker/

│   ├── compose/

│   ├── helm/

│   └── environments/

├── database/

│   ├── migration/

│   ├── reference-data/

│   └── verification/

├── backend/

│   ├── payroll-boot/

│   ├── platform-core/

│   ├── security/

│   ├── organisation/

│   ├── compensation/

│   ├── employee-payroll/

│   ├── payroll-input/

│   ├── calculation-engine/

│   ├── localisation-india/

│   ├── payroll-operations/

│   ├── retro-settlement/

│   ├── payments/

│   ├── accounting/

│   ├── documents-reporting/

│   ├── governance/

│   ├── integrations/

│   └── test-support/

├── frontend/

│   └── payroll-web/

├── contracts/

│   ├── openapi/

│   ├── events/

│   └── external-adapters/

└── tools/

├── dev-cli/

├── data-generator/

└── migration-checker/

## 4.2 Maven parent responsibilities

Pin Java, Spring Boot and plugin versions.

Import the Spring Boot dependency BOM and explicitly control non-BOM dependencies.

Enforce dependency convergence and prohibit dynamic or snapshot dependencies in release branches.

Configure compiler, Surefire, Failsafe, JaCoCo, Spotless/Checkstyle, Enforcer, OWASP dependency scan, CycloneDX SBOM and architecture tests.

Provide standard profiles for unit, integration, architecture, migration and full-verification builds.

Publish build information including Git commit, version and dependency lock evidence.

### Illustrative root POM structure

<project>

<groupId>com.example.hrms</groupId>

<artifactId>hrms-payroll-parent</artifactId>

<version>${revision}</version>

<packaging>pom</packaging>

<properties>

<java.version>21</java.version>

<spring-boot.version>3.5.x-approved-patch</spring-boot.version>

</properties>

<modules>

<module>backend/platform-core</module>

<module>backend/security</module>

<module>backend/organisation</module>

<!-- remaining domain modules -->

<module>backend/payroll-boot</module>

</modules>

</project>

## 4.3 Dependency constraints

| Rule | Enforcement |
| --- | --- |
| Domain modules depend on platform-core only for technical primitives | Maven dependency graph and ArchUnit |
| Business modules do not depend on payroll-boot | Maven module direction |
| No module imports another module internal package | Spring Modulith verification and ArchUnit |
| Infrastructure adapters depend inward on domain/application ports | Package rules |
| Domain packages do not import Spring Data, HTTP or messaging classes | ArchUnit |
| test-support is test scope only | Maven Enforcer |
| Frontend client is generated from approved OpenAPI | CI regeneration and diff check |
| No direct dependency on external vendor SDK from domain module | Adapter module only |

# 5. Java package and module-contract standards

## 5.1 Per-module package template

com.example.hrms.payroll.organisation

├── api

│   ├── OrganisationCommands.java

│   ├── OrganisationQueries.java

│   ├── dto

│   └── event

├── application

│   ├── command

│   ├── query

│   ├── service

│   └── mapper

├── domain

│   ├── model

│   ├── policy

│   ├── repository

│   ├── service

│   └── exception

├── infrastructure

│   ├── persistence

│   ├── web

│   ├── messaging

│   └── configuration

└── package-info.java

## 5.2 Layer responsibilities

| Layer | Allowed | Not allowed |
| --- | --- | --- |
| api | Stable commands, queries, DTOs, event contracts and module facade | JPA entities, repositories or vendor SDK types |
| application | Use-case orchestration, transactions, authorisation checks, mapping and ports | Core payroll formulas hidden in controllers |
| domain | Aggregates, value objects, policies, specifications and repository ports | HTTP, SQL, Spring MVC, messaging or file-format code |
| infrastructure | JPA, SQL, controllers, external adapters, serializers and configuration | Business decisions that belong in domain/application |
| boot | Dependency assembly, runtime configuration and health endpoints | Domain logic |

## 5.3 Coding standards

Use constructor injection and immutable dependencies; no field injection.

Use Java records for immutable API/application DTOs where appropriate.

Use value objects for Money, CurrencyCode, TenantId, EmployeeNumber, PayPeriodId and effective-date ranges.

Never use double or float for payroll money, rates or tax calculations.

Use BigDecimal with explicit scale, MathContext and named rounding rules.

Use Clock injection for all current-time decisions and tests.

Do not return JPA entities from controllers or events.

Keep transactions at application-service command boundaries.

Avoid generic utility classes containing domain logic; place rules in the owning module.

Every state transition is expressed through a named domain method or application command.

No personally identifiable or payroll value data in exception messages or logs.

Every public API and event schema is reviewed for backward compatibility.

## 5.4 Module facade example

public interface OrganisationCommands {

LegalEntityView createLegalEntity(CreateLegalEntityCommand command);

PayGroupView createPayGroup(CreatePayGroupCommand command);

}

public interface OrganisationQueries {

PayGroupView requirePayGroup(TenantId tenantId, PayGroupId payGroupId);

List<PayPeriodView> listPeriods(PayrollCalendarId calendarId, Year year);

}

# 6. React 18 and TypeScript application structure

## 6.1 Feature-oriented structure

frontend/payroll-web/src/

├── app/

│   ├── App.tsx

│   ├── router.tsx

│   ├── providers/

│   └── error-boundary/

├── features/

│   ├── organisation/

│   │   ├── api/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── hooks/

│   │   ├── model/

│   │   └── tests/

│   ├── compensation/

│   ├── employee-payroll/

│   ├── payroll-run/

│   └── draft-payslip/

├── shared/

│   ├── api-client/

│   ├── auth/

│   ├── components/

│   ├── forms/

│   ├── formatting/

│   ├── permissions/

│   └── telemetry/

├── test/

└── main.tsx

## 6.2 Frontend standards

| Concern | Standard |
| --- | --- |
| TypeScript | strict mode; noImplicitAny; exactOptionalPropertyTypes where library compatibility permits |
| Server state | Query/cache library with centrally defined keys; never copy server state into a global store without need |
| Forms | Schema-based validation shared with generated API types where practical |
| Routing | Route-level authorisation and lazy loading; backend remains the authority |
| API client | Generated from OpenAPI with a small handwritten transport wrapper for auth, tenant, correlation and errors |
| Money | Display through a currency-aware formatter; transmit decimal strings; never calculate payroll in the browser |
| Dates | Business dates remain YYYY-MM-DD; instants are ISO-8601 with offset |
| Accessibility | Keyboard operation, labels, focus management, error summaries and WCAG-aligned components |
| Testing | Component tests for behaviour; Playwright for critical workflows; avoid implementation-detail tests |
| Security | No access token in localStorage; use approved OIDC flow and secure browser session strategy |
| Feature flags | Typed flags with owner and expiry date; no permanent hidden code paths |

## 6.3 Initial UI pages

Legal entities, PSUs and establishments

Payroll calendars, generated pay periods and pay groups

Pay-component catalogue and component versions

Salary structures and simulation

Employee payroll profile and assignment readiness

Payroll-cycle creation and population

Calculation result and component trace

Draft payslip preview

# 7. PostgreSQL schema ownership and access model

## 7.1 Schema map

| Schema | Owning module | Scope |
| --- | --- | --- |
| payroll_control | security + governance | Tenant, principal, RBAC, approvals, controls, audit, retention and continuity |
| payroll_org | organisation | Legal entities, PSUs, establishments, registrations, locations, calendars and pay groups |
| payroll_config | compensation | Components, formulas, bases, rates, eligibility and salary structures |
| payroll_employee | employee-payroll | Payroll relationships, assignments, salary, bank, statutory and tax profiles |
| payroll_calc | calculation-engine | Requests, snapshots, plans, results, bases, balances and differences |
| payroll_ops | payroll-input + payroll-operations | Input batches, populations, cycles, exceptions, reconciliation and locks |
| payroll_statutory | localisation-india | Legal sources, rule packs, liabilities, submissions and corrections |
| payroll_payment | payments | Entitlements, batches, submissions, acknowledgements, returns and reissues |
| payroll_accounting | accounting | Costing, journals, ERP transfers, reconciliation and accruals |
| payroll_document | documents-reporting | Templates, documents, delivery, communications and queries |
| payroll_impl | implementation tooling | Migration, parallel, cutover, hypercare and acceptance evidence |
| payroll_integration | integrations - new | Outbox, inbox, idempotency, endpoints, attempts, dead letters and external references |

## 7.2 Database roles

| Role | Purpose | Key privileges |
| --- | --- | --- |
| payroll_migration_owner | Flyway/DBA-controlled schema owner | DDL, policies, extensions; never used by application runtime |
| payroll_app | Application runtime | DML only on approved objects; no BYPASSRLS; no table ownership |
| payroll_readonly | Support/reporting read role | Approved views only; masked data; RLS enforced |
| payroll_batch | Controlled background jobs | Same tenant restrictions as application; explicit job tenant context |
| payroll_audit_reader | Audit and compliance review | Read immutable audit views; no operational write |
| payroll_breakglass | Emergency controlled role | Time-bound, monitored and separately approved |

## 7.3 Tenant-safe foreign-key pattern

ALTER TABLE payroll_org.legal_entity

ADD CONSTRAINT uq_legal_entity_tenant_id UNIQUE (tenant_id, id);

ALTER TABLE payroll_org.payroll_statutory_unit

ADD CONSTRAINT fk_psu_legal_entity_tenant

FOREIGN KEY (tenant_id, legal_entity_id)

REFERENCES payroll_org.legal_entity (tenant_id, id);

ALTER TABLE payroll_org.payroll_statutory_unit

FORCE ROW LEVEL SECURITY;

## 7.4 Cross-schema access rules

Only the owning module writes its schema.

Repositories are declared in the owning module infrastructure package.

Cross-module list or dashboard queries use approved read views or a reporting projection, not ad-hoc repository access.

Calculation consumes immutable snapshots rather than joining all source tables during formula execution.

Append-only result and audit tables deny UPDATE and DELETE to runtime roles.

Every tenant-scoped unique key includes tenant_id.

Indexes begin with tenant_id for tenant-filtered operational access unless a measured workload justifies otherwise.

# 8. Flyway migration plan

## 8.1 Migration principles

The canonical DDL is decomposed into ordered migrations and retained as a design reference only.

Applied migrations are immutable. Corrections are new migrations.

Use strict CREATE/ALTER statements in versioned migrations; do not use IF NOT EXISTS to mask unexpected state.

Extension and role creation may be separated into DBA-managed pre-deployment scripts.

Flyway validate runs in CI and before deployment.

Test both a fresh database and upgrade from the previous released schema.

Use expand-migrate-contract for backward-compatible production changes.

Repeatable migrations are restricted to views, functions and deterministic reference views; not mutable business reference data.

Each domain module owns its scripts, but the build assembles one deterministic migration classpath.

## 8.2 Initial migration sequence

| Migration | Area | Content |
| --- | --- | --- |
| V0001 | Database prerequisites | Required extensions, database roles and default privileges; DBA gate |
| V0002 | Control and tenant foundation | Tenant, principal, permission, role, role assignment scope and approvals |
| V0003 | Organisation | Legal entity, PSU, establishment, location, registration, calendar, period and pay group |
| V0004 | Compensation configuration | Component, version, base, formula, rate, eligibility and salary structures |
| V0005 | Employee payroll | Relationship, assignment, profile, group, salary, component, bank and readiness |
| V0006 | Payroll input and operations | Input sources, batches, population, cycle, exception, reconciliation and lock |
| V0007 | Calculation | Request, snapshot, plan, result, component/base result and balance movement |
| V0008 | India statutory | Legal sources, rule packs, versions, liabilities and correction records |
| V0009 | Payments | Entitlements, batches, files/APIs, acknowledgements, returns and reconciliation |
| V0010 | Accounting | Account rules, costing, journals, ERP submission and accruals |
| V0011 | Documents and communications | Templates, documents, delivery, communications and queries |
| V0012 | Governance and implementation | Controls, retention, legal holds, BCP, migration and acceptance evidence |
| V0013 | Integration reliability - new | Outbox, inbox, idempotency, endpoint, attempt, external reference and dead letter |
| V0014 | Tenant-safe constraints | Composite unique keys and composite foreign keys |
| V0015 | Effective-date constraints | Half-open ranges and non-overlap exclusion constraints |
| V0016 | RLS and runtime grants | FORCE RLS, policies, role grants and append-only restrictions |
| V0017 | Technical reference data | Permission catalogue, technical states, currency/country/timezone and dev seed profile |
| V0018 | Indexes and verification | Operational indexes, audit checks and migration verification functions |

## 8.3 File layout

database/migration/

├── common/

│   ├── V0001__database_prerequisites.sql

│   ├── V0002__control_and_tenant.sql

│   └── ...

├── R__security_views.sql

├── R__operational_read_views.sql

└── callbacks/

├── beforeMigrate.sql

└── afterMigrate.sql

## 8.4 Migration verification

| Check | Acceptance |
| --- | --- |
| Fresh install | All migrations apply to an empty PostgreSQL database |
| Upgrade | Previous release upgrades without data loss |
| Rollback rehearsal | Deployment rollback strategy tested; schema rollback uses forward correction unless an approved reversible step exists |
| RLS | Cross-tenant SELECT, INSERT, UPDATE and FK attempts fail |
| Constraints | Effective-date overlaps and invalid transitions fail |
| Performance | Critical indexes used for representative tenant-sized queries |
| Drift | Production schema matches Flyway history and approved DDL hash |
| Permissions | Application role cannot DDL, bypass RLS, update audit rows or read unapproved schemas |

# 9. Entity, UUID, audit and effective-dating patterns

## 9.1 Base entity decision

Correction to canonical DDL Use Spring Data auditing for created/updated metadata and JPA @Version for optimistic locking. Remove the generic database trigger that increments version_no. Database defaults remain defensive, but there must be one version owner.

@MappedSuperclass

@EntityListeners(AuditingEntityListener.class)

public abstract class TenantScopedEntity {

@Id

@Column(nullable = false, updatable = false)

private UUID id;

@Column(name = "tenant_id", nullable = false, updatable = false)

private UUID tenantId;

@CreatedDate

@Column(name = "created_at", nullable = false, updatable = false)

private Instant createdAt;

@CreatedBy

@Column(name = "created_by", updatable = false)

private UUID createdBy;

@LastModifiedDate

@Column(name = "updated_at", nullable = false)

private Instant updatedAt;

@LastModifiedBy

@Column(name = "updated_by")

private UUID updatedBy;

@Version

@Column(name = "version_no", nullable = false)

private long versionNo;

}

## 9.2 Identifier policy

Use UUID primary keys throughout the payroll domain.

Generate UUIDs in the application before persistence so domain events and child objects can reference identifiers before flush.

Business codes remain tenant-scoped alternate keys and are not used as foreign keys.

External identifiers are stored in mapping tables with source system, source key, effective dates and hash.

Never expose sequential database identifiers or sensitive statutory identifiers in URLs.

## 9.3 Effective-dated version pattern

aggregate_id       uuid not null,

revision_no       integer not null,

effective_from    date not null,

effective_to      date null,          -- exclusive

approval_status   varchar(30) not null,

published_at      timestamptz null,

supersedes_id     uuid null,

CHECK (effective_to IS NULL OR effective_to > effective_from)

EXCLUDE USING gist (

tenant_id WITH =,

aggregate_id WITH =,

daterange(effective_from, effective_to, '[)') WITH &&

) WHERE (approval_status IN ('APPROVED','PUBLISHED'));

## 9.4 Immutability policy

| Object type | Update rule |
| --- | --- |
| Draft configuration | Editable with optimistic locking |
| Approved configuration version | Immutable; correction creates a new version |
| Sealed calculation snapshot | Immutable |
| Approved payroll result | Immutable; correction uses reversal, difference or superseding result |
| Audit event | Append-only |
| Outbox event | Payload immutable; delivery state may change |
| Payment or statutory acknowledgement | Append-only with correction linkage |
| Document version | Immutable object and hash; correction creates a new document |

## 9.5 Money, rates and rounding

Persist monetary values as numeric(19,4) unless a domain-specific higher precision is justified.

Persist rates as numeric with sufficient precision independent of amount scale.

Each component result stores raw amount, rounded amount, currency, rounding-rule version and trace.

API money values are decimal strings plus ISO currency code.

Frontend formatting is display-only; payroll calculations remain backend-controlled.

Never rely on database or language default rounding.

# 10. Multi-tenancy and security context

## 10.1 Tenant resolution

OIDC access token

-> validate issuer, audience, signature and expiry

-> map issuer + subject to security principal

-> resolve permitted tenant and scopes

-> establish TenantContext

-> begin transaction

-> SELECT set_config('app.tenant_id', :tenantId, true)

-> execute repositories under PostgreSQL RLS

-> clear context after request/job

## 10.2 Rules

Tenant ID is derived from the authenticated context, never trusted from a request payload.

All commands include tenant context implicitly; DTOs need not expose tenantId for normal tenant users.

Platform administration uses a separate control plane and explicitly audited tenant selection.

Every background job carries tenant ID and actor/service principal.

Cache, object-storage keys, file paths, metrics and idempotency keys include tenant scope.

No database connection returns to the pool with a session-scoped tenant setting; use transaction-local set_config.

Cross-tenant support access uses a break-glass workflow and audited impersonation, not RLS bypass in the application.

## 10.3 Security context model

| Attribute | Example or rule |
| --- | --- |
| principalId | Internal UUID mapped to external issuer and subject |
| tenantId | Exactly one active tenant for an operational request |
| roles | Tenant-specific roles |
| permissions | Resolved actions from roles and direct emergency grants |
| scopes | Legal entity, PSU, establishment, pay group, employee population |
| actorType | USER, SERVICE, BATCH or SUPPORT |
| correlationId | Required for every command and audit event |
| delegation | Original actor and delegated actor both retained |
| executiveAccess | Separate scope and stronger approval |

## 10.4 Required tenant-isolation tests

Tenant A cannot read Tenant B by identifier, search, pagination, export or report.

Tenant A cannot create a row referencing Tenant B parent UUID.

Tenant context is cleared between pooled connections and asynchronous tasks.

Application role cannot disable RLS or set an unauthorised tenant.

Bulk and native queries remain tenant-filtered.

Outbox dispatcher preserves tenant context and routing.

Object-store pre-signed URLs cannot cross tenant prefixes.

Cache entries cannot be reused across tenants.

# 11. Roles, permissions and segregation of duties

## 11.1 Permission naming

payroll.<domain>.<resource>.<action>

Examples:

payroll.organisation.legal-entity.create

payroll.compensation.component.approve

payroll.operations.cycle.calculate

payroll.operations.cycle.approve

payroll.payments.batch.release

payroll.governance.audit.read

## 11.2 Scope model

| Scope | Use |
| --- | --- |
| TENANT | Tenant-wide configuration or audit permission |
| LEGAL_ENTITY | Data and actions for one or more legal employers |
| PAYROLL_STATUTORY_UNIT | Tax and statutory-unit responsibility |
| ESTABLISHMENT | Establishment-specific compliance |
| PAY_GROUP | Operational payroll responsibility |
| EMPLOYEE_POPULATION | Controlled group such as executive payroll |
| SELF | Employee access to own payroll documents and data |

## 11.3 Initial role catalogue

| Role | Primary authority | Mandatory separation |
| --- | --- | --- |
| Payroll Foundation Admin | Organisation, calendar and pay-group configuration | Cannot approve own changes |
| Payroll Configuration Admin | Components, formulas and structures | Cannot final-approve own version |
| Payroll Operations Analyst | Inputs, trials, exceptions and reconciliation | Cannot approve payroll release |
| Payroll Operations Approver | Approve and lock payroll | Cannot prepare payment batch |
| Payroll Compliance | Statutory registration, rule pack and filing | Cannot release treasury payment |
| Payroll Tax | Tax configuration and employee tax review | Restricted tax evidence access |
| Treasury Preparer | Create payment batch and funding request | Cannot authorise final bank release |
| Treasury Approver | Approve/release payment | Cannot edit payroll results |
| Payroll Accounting | Costing and journal preparation | Separate ERP posting approval |
| Payroll Auditor | Read audit and evidence | No operational writes |
| Employee | Own payslips and approved declarations | SELF scope only |
| Platform Security Admin | Principal and role administration | No payroll calculation or payment approval |

## 11.4 SoD conflict examples

| Permission A | Conflicts with |
| --- | --- |
| component.create or component.edit | component.final-approve for same version |
| cycle.prepare or cycle.calculate | cycle.final-approve for same cycle |
| payment.batch.prepare | payment.batch.release |
| beneficiary.create | beneficiary.payment-approve |
| recovery.create | recovery.waive |
| role.assign | own privileged role approval |
| journal.prepare | journal.post-approve |
| statutory.output.prepare | statutory.output.final-submit |

# 12. API standards and error model

## 12.1 Contract standards

Base path /api/v1 with resource-oriented plural nouns; domain grouping is represented in OpenAPI tags rather than inconsistent path prefixes.

OpenAPI 3.1 is the source of truth for external HTTP contracts and generated TypeScript clients.

JSON uses camelCase; database names use snake_case.

Business dates use YYYY-MM-DD; instants use RFC 3339/ISO-8601 with offset.

Amounts are strings with explicit currency.

POST commands that can be retried require Idempotency-Key.

Updates use ETag/If-Match or explicit expectedVersion.

Collections use cursor pagination for high-volume resources and stable sort order.

No endpoint returns unrestricted payroll populations by default.

Exports are asynchronous jobs with scoped, expiring download links.

## 12.2 HTTP status usage

| Status | Use |
| --- | --- |
| 200 | Successful read or idempotent command returning final representation |
| 201 | Resource created; Location header returned |
| 202 | Long-running command accepted; operation resource returned |
| 204 | Successful command with no response representation |
| 400 | Malformed request or invalid syntax |
| 401 | Authentication missing or invalid |
| 403 | Authenticated but permission/scope denied |
| 404 | Resource not visible in tenant/scope or does not exist |
| 409 | State conflict, duplicate idempotency mismatch or effective-date overlap |
| 412 | ETag/expectedVersion failed |
| 422 | Semantically valid JSON but business validation failed |
| 429 | Rate or concurrency protection |
| 500/503 | Unexpected failure or unavailable dependency; no sensitive detail |

## 12.3 RFC 9457-compatible error

{

"type": "https://errors.example.com/payroll/effective-date-overlap",

"title": "Effective date range overlaps an approved version",

"status": 409,

"detail": "The requested component version conflicts with an existing version.",

"instance": "/api/v1/pay-components/8d.../versions",

"errorCode": "PAY-CFG-0042",

"traceId": "7f1a...",

"correlationId": "4ac3...",

"invalidParams": [

{"name": "effectiveFrom", "reason": "overlaps version 3"}

]

}

## 12.4 Command response

{

"data": {

"id": "d56d...",

"status": "DRAFT",

"version": 1

},

"meta": {

"correlationId": "4ac3...",

"timestamp": "2026-07-16T08:30:00+05:30"

}

}

## 12.5 API catalogue completion work

| Existing catalogue element | Required completion |
| --- | --- |
| Method and path | Request schema, response schema, state precondition and permission |
| Purpose | Business invariant and transaction boundary |
| Authority note | Machine-readable permission and scope |
| Missing read endpoints | List, get, history, validation and trace queries |
| Missing operation resources | Asynchronous status, progress, failure and retry |
| Missing concurrency | ETag or expectedVersion |
| Missing errors | Stable domain error codes and RFC 9457 mappings |
| Missing idempotency | Key storage duration, duplicate response and payload mismatch behaviour |

# 13. Domain-event envelope and delivery guarantees

## 13.1 Event envelope

{

"specversion": "1.0",

"id": "uuid",

"source": "/payroll/organisation",

"type": "com.example.payroll.pay-group.created.v1",

"subject": "pay-groups/{id}",

"time": "2026-07-16T08:30:00Z",

"datacontenttype": "application/json",

"tenantId": "uuid",

"correlationId": "uuid",

"causationId": "uuid",

"aggregateType": "PayGroup",

"aggregateId": "uuid",

"aggregateVersion": 1,

"partitionKey": "tenantId:aggregateId",

"data": { }

}

## 13.2 Delivery model

Domain state and outbox row are committed in one database transaction.

Outbox dispatcher publishes at least once; no exactly-once claim is made.

Consumers record event ID in an inbox table before applying idempotent effects.

Ordering is guaranteed only for the same tenant and aggregate partition key.

Event payload is immutable and schema-versioned.

PII and salary values are omitted unless the receiving contract specifically requires them and is approved.

Failed deliveries use classified retry, exponential backoff and dead-letter review.

Replay uses a controlled operation with tenant, event range and consumer selection.

## 13.3 New integration tables

| Table | Purpose |
| --- | --- |
| payroll_integration.outbox_event | Transactional event payload, aggregate sequence and publish state |
| payroll_integration.inbox_message | Consumer idempotency and processing result |
| payroll_integration.idempotency_record | HTTP command replay protection and stored response hash |
| payroll_integration.integration_endpoint | Non-secret endpoint configuration and adapter type |
| payroll_integration.integration_attempt | Attempt, latency, response class and retry schedule |
| payroll_integration.dead_letter | Quarantined message with owner and resolution |
| payroll_integration.external_reference | Source-system and external-identifier mapping |

## 13.4 Event catalogue governance

Every event has owner, consumers, purpose, schema, retention, sensitivity and compatibility policy.

Additive optional fields are backward compatible; semantic changes create a new event version.

Consumers must tolerate unknown optional fields.

Event schemas are validated in producer and consumer tests.

Internal module events may be richer Java types but external events use the approved envelope and schema.

# 14. Integration and adapter standards

## 14.1 Ports and adapters

Domain/Application Port

-> Adapter Interface

-> REST / SFTP / File / Queue / Portal Automation Adapter

-> External System

External response

-> Raw evidence retained securely

-> Canonical response mapped

-> Domain command/event raised

-> Reconciliation performed

## 14.2 Adapter contract requirements

| Requirement | Rule |
| --- | --- |
| Canonical model | External formats are mapped at the boundary; vendor fields do not leak into domain entities |
| Idempotency | Every outbound instruction and inbound record has a stable business key |
| Evidence | Payload hash, external reference, timestamps and acknowledgement retained |
| Retry | Technical transient errors retry; business rejections require correction |
| Timeout | Explicit connect/read/overall timeout; no infinite waits |
| Circuit breaking | Protect payroll operations from repeated dependency failure |
| Reconciliation | Expected, sent, accepted, processed, rejected and returned totals are distinct |
| Security | Mutual TLS, signing, encryption or SFTP controls per adapter profile |
| Secrets | Only a vault reference is stored in application configuration |
| Testing | Contract stub plus sandbox certification before production |

## 14.3 Initial external ports

IdentityProviderPort

HrMasterDataPort

TimeAndLeavePort

BankPaymentPort

StatutoryAuthorityPort

ErpPostingPort

ObjectStoragePort

NotificationPort

DocumentRenderingPort

SecretProviderPort

# 15. Configuration and secrets management

## 15.1 Configuration hierarchy

Code defaults (safe only)

< environment configuration

< tenant configuration

< legal entity / pay group configuration

< effective-dated approved payroll rules

< explicit run-time command options

## 15.2 Rules

No secrets in Git, Docker images, database seed scripts, frontend bundles or logs.

Use environment variables only for bootstrap references; resolve secrets from an enterprise secrets manager.

Configuration properties are typed, validated at startup and documented.

Business payroll rules live in approved effective-dated domain configuration, not application.yml.

Every configuration change has owner, environment, version, approval and audit evidence.

Feature flags have owner, expiry date, default and rollback plan.

Cryptographic key references include version to support rotation without rewriting historical records.

Local development uses disposable test secrets and never copies production credentials.

## 15.3 Environment separation

| Environment | Data policy | Deployment policy |
| --- | --- | --- |
| Local | Synthetic data only | Developer-controlled Docker Compose |
| Development | Synthetic or masked data | Automatic from main branch |
| System test | Synthetic integration data | Pipeline-controlled |
| UAT/parallel | Approved masked or migration rehearsal data | Change-controlled |
| Production | Live payroll data | Two-person approval, signed artifacts and migration gate |
| Disaster recovery | Replicated production controls | BCP activation and evidence |

# 16. Local development with Docker Compose

## 16.1 Services

| Service | Purpose | Profile |
| --- | --- | --- |
| postgres | PostgreSQL database with migrations and test tenant | default |
| oidc-provider | Local OIDC authentication and role claims | default |
| minio | Object-storage compatible documents and files | default |
| mailpit | Capture email notifications | default |
| wiremock | External HR, bank, ERP and authority stubs | default |
| otel-collector | Collect traces, metrics and logs | observability |
| prometheus + grafana | Local metrics and dashboards | observability |
| message broker | External-event adapter testing only | integration |
| payroll-app | Spring Boot application | app |
| payroll-web | React development server or built static app | app |

## 16.2 Developer commands

make bootstrap       # validate tools and create local environment

make dev-up          # start required containers

make migrate         # apply Flyway migrations

make seed-demo       # synthetic tenant and vertical-slice data

make test            # unit + architecture tests

make verify          # full backend/frontend/integration verification

make dev-down        # remove containers; preserve or destroy volume explicitly

## 16.3 Local safety controls

Container names, ports and volumes are project-prefixed.

Demo seed data is synthetic and clearly marked.

Production hostnames and credentials are blocked by local profiles.

Object-store buckets use tenant prefixes and local-only keys.

Database reset requires an explicit destructive flag.

Compose health checks gate application startup.

The same Flyway migrations are used locally and in CI.

# 17. CI/CD pipeline and release controls

## 17.1 Pipeline stages

| Stage | Core jobs | Gate |
| --- | --- | --- |
| Validate | Formatting, licence headers, dependency convergence, secret scan, OpenAPI/event schema lint | Fast fail |
| Compile | Backend compile and frontend type-check/build | Required |
| Unit | JUnit, frontend unit tests and coverage | Required |
| Architecture | Spring Modulith verification, ArchUnit and dependency graph | Required |
| Integration | Testcontainers PostgreSQL, RLS, Flyway, REST and adapter tests | Required |
| Security | SAST, dependency scan, container scan and SBOM | Severity policy |
| Package | Executable JAR, frontend assets and OCI image | Signed immutable artifact |
| Migration | Fresh and upgrade migration dry run | Required |
| Deploy | Environment-specific promotion of same image digest | Approval by environment |
| Verify | Smoke, health, API contract and selected E2E tests | Evidence retained |

## 17.2 Branch and release policy

Trunk-based development with short-lived feature branches and merge requests.

Main branch is always releasable.

Protected branches require review, passing pipeline and resolved discussions.

Version tags identify immutable releases; container images use digest promotion.

Database migration and application compatibility follow expand-migrate-contract.

Production deployment requires approved change, backup/restore confidence, migration evidence and rollback decision tree.

No manual modification of production database objects outside an emergency procedure followed by a reconciliation migration.

## 17.3 Deployment order

Pre-deployment compatibility checks and backups.

Apply backward-compatible Flyway migrations with the migration role.

Deploy signed application image.

Run smoke and tenant-isolation checks.

Enable feature flag or route traffic progressively.

Observe technical and payroll business metrics.

Complete change evidence and release notes.

Apply contract cleanup only in a later confirmed release.

# 18. Logging, monitoring and observability

## 18.1 Structured logging

{

"timestamp": "...",

"level": "INFO",

"service": "payroll-application",

"module": "organisation",

"event": "payGroupCreated",

"tenantId": "masked-or-internal-id",

"correlationId": "uuid",

"traceId": "hex",

"actorType": "USER",

"result": "SUCCESS"

}

Logging prohibition Do not log salary amounts, bank accounts, PAN, UAN, ESI number, PRAN, tax evidence, document payloads, access tokens or unmasked employee identifiers.

## 18.2 Required metrics

| Category | Examples |
| --- | --- |
| HTTP | Request rate, latency, error rate and authorisation denials |
| Database | Pool usage, query latency, lock waits, deadlocks and migration status |
| Payroll operations | Population, calculated, failed, held, exception and approval counts |
| Calculation | Employees/second, component evaluations, retries, deterministic hash mismatch |
| Events | Outbox depth, publish latency, consumer lag, retries and dead letters |
| Integrations | Submissions, acknowledgements, rejections, returns and reconciliation differences |
| Security | Failed authentication, denied privileged actions, break-glass use and RLS failures |
| Documents | Generation latency, delivery success and expired downloads |

## 18.3 Trace model

One correlation ID spans user command, module calls, database transaction, outbox event and external adapter attempt.

Payroll calculation creates child spans for snapshot load, plan execution, component groups and persistence, without recording salary values.

Long-running operations expose operation ID, progress and trace linkage.

Business audit events remain separate from diagnostic logs and traces.

# 19. Testing and quality strategy

## 19.1 Test layers

| Layer | Focus | Tooling/expectation |
| --- | --- | --- |
| Domain unit | Formula policies, effective dates, state transitions, money and rounding | Fast, deterministic and clock-controlled |
| Property-based | Rounding, proration, range overlap and formula invariants | Broad input exploration |
| Module integration | One module with real PostgreSQL and stubbed module APIs | Spring Modulith test slices |
| Architecture | No forbidden imports, cycles or repository ownership violations | Every CI run |
| Database migration | Fresh install, upgrade, constraints, grants and RLS | Testcontainers PostgreSQL |
| API contract | OpenAPI request/response, errors, idempotency and ETag | Generated contract tests |
| Event contract | Envelope and schema compatibility; duplicate/replay behaviour | Producer and consumer tests |
| Adapter contract | WireMock/sandbox tests for external formats and errors | Per adapter |
| Frontend component | Permissions, validation, accessibility and error states | Behaviour-focused |
| End-to-end | Organisation-to-draft-payslip and critical controls | Playwright |
| Golden payroll | Known inputs and expected component/base/result trace | Regression pack |
| Performance | Population, calculation, report and batch throughput | Release gate |
| Security | Auth, authorisation, RLS, injection, export and object access | Automated plus specialist testing |
| Resilience | Dependency timeout, retry, duplicate event and restart recovery | Scheduled pipeline |

## 19.2 Coverage policy

No single line-coverage percentage proves payroll correctness; critical domain policies require explicit scenario and branch coverage.

Every bug receives a regression test at the lowest effective level.

Golden payroll datasets are versioned and reviewed by payroll SMEs.

Tests assert calculation trace and rule version, not only final net pay.

Database tests use PostgreSQL, not an in-memory substitute.

Parallel tests use synthetic populations before legacy data is available.

## 19.3 First vertical-slice golden cases

| Case | Expected outcome |
| --- | --- |
| Full month employee | Basic, formula HRA, special allowance, gross and net reconcile |
| Mid-month joiner | All proratable components use approved calendar-day rule |
| Future salary version | Not selected before effective date |
| Overlapping salary assignment | Rejected by domain and database constraint |
| Cross-tenant ID attempt | Not found/denied and audit evidence recorded |
| Repeated calculation request | Idempotent or creates a clearly versioned new request according to command semantics |
| Formula dependency | Basic calculated before HRA; trace shows dependency |
| Draft payslip | Matches approved calculation result and shows period, components and totals |

# 20. Initial reference and seed data

## 20.1 Production reference data

ISO country and currency codes used by the deployment.

IANA timezone identifiers approved for payroll calendars.

Technical state codes and error catalogue.

Permission catalogue and standard role templates.

Calculation operation types and document types.

Integration adapter types and retry classifications.

No mutable statutory rate is loaded as an ungoverned generic seed.

## 20.2 Development-only synthetic seed

| Data | Seed value |
| --- | --- |
| Tenant | DEMO-IN |
| Legal entity | Demo India Private Limited |
| PSU | DEMO-IN-PAYROLL |
| Establishment | Bengaluru Demo Establishment |
| Calendar | Monthly India calendar |
| Pay group | DEMO-MONTHLY-INR |
| Components | BASIC, HRA, SPECIAL_ALLOWANCE |
| Structure | DEMO-MONTHLY-STRUCTURE v1 |
| Employee | Synthetic employee with no real identifiers |
| Salary | Basic fixed; HRA formula; special allowance fixed |
| Payroll period | One open demo month |
| Users | Admin, payroll analyst and payroll approver synthetic principals |

## 20.3 Seed governance

Production seed scripts are idempotent only through explicit natural keys and versioned migrations.

Development demo data runs under a dev profile and is blocked in production.

Reference data changes follow review and migration history.

Statutory rule packs use legal-source and approval workflows from Iteration 6.

# 21. Architecture Decision Records

## 21.1 ADR register

| ADR | Decision | Status | Summary |
| --- | --- | --- | --- |
| ADR-001 | Modular monolith first | Proposed | Single deployable with enforced domain modules; extract only on evidence |
| ADR-002 | Monorepo | Proposed | Backend, frontend, contracts, database and deployment artefacts version together |
| ADR-003 | Java 21 and Spring Boot 3.5.x | Proposed | Retain approved Spring Boot 3 baseline and LTS Java |
| ADR-004 | React 18 baseline | Proposed | Retain blueprint baseline; review React major upgrade before production hardening |
| ADR-005 | PostgreSQL schema-per-domain | Proposed | One database, explicit schema ownership and RLS |
| ADR-006 | Tenant isolation | Proposed | JWT-derived tenant context plus FORCE RLS and tenant-safe FKs |
| ADR-007 | UUID identifiers | Proposed | Application-generated UUIDs and tenant-scoped business keys |
| ADR-008 | Optimistic locking | Proposed | JPA @Version; remove DB trigger version increment |
| ADR-009 | Effective dating | Proposed | Half-open ranges, immutable approved versions and exclusion constraints |
| ADR-010 | Immutable payroll results | Accepted from blueprint | Corrections use superseding results, differences and reversals |
| ADR-011 | Transactional outbox/inbox | Proposed | At-least-once events with idempotent consumers |
| ADR-012 | REST and OpenAPI 3.1 | Proposed | Contract-first external APIs and generated clients |
| ADR-013 | RFC 9457 errors | Proposed | Consistent machine-readable problem details |
| ADR-014 | CloudEvents-inspired envelope | Proposed | Stable metadata and versioned event schemas |
| ADR-015 | Flyway-only production DDL | Proposed | Immutable ordered SQL migrations |
| ADR-016 | Object storage for files | Proposed | Database stores metadata/hash; encrypted objects stored externally |
| ADR-017 | OpenTelemetry | Proposed | Vendor-neutral instrumentation and correlation |
| ADR-018 | OIDC external identity | Proposed | No local payroll passwords |
| ADR-019 | Calculation snapshots | Accepted from blueprint | Deterministic sealed input/configuration snapshots |
| ADR-020 | Frontend state separation | Proposed | Server-state cache plus local UI state; no payroll calculation in browser |
| ADR-021 | GitLab-compatible CI/CD | Proposed | Signed build-once artefacts and controlled migration job |
| ADR-022 | Testcontainers PostgreSQL | Proposed | Production-equivalent database integration tests |

## 21.2 ADR template

# ADR-NNN: Title

Status: Proposed | Accepted | Superseded

Date:

Owners:

## Context

## Decision

## Alternatives considered

## Consequences

## Security and data impact

## Migration/rollback impact

## Validation evidence

## Related requirements and artefacts

# 22. Sprint 0 backlog

Recommended duration: two weeks. Sprint 0 finishes only when the repository, migration baseline, tenant isolation and CI pipeline are demonstrably usable. It is not a documentation-only sprint.

| ID | Backlog item | Owner | SP | Acceptance |
| --- | --- | --- | --- | --- |
| S0-01 | Create monorepo, ownership files and merge-request controls | Platform | 3 | Repository builds from clean checkout |
| S0-02 | Create Maven parent and domain module skeletons | Backend | 5 | Module graph compiles; no cycles |
| S0-03 | Create React 18/Vite/TypeScript strict application shell | Frontend | 5 | Authenticated shell builds and tests |
| S0-04 | Approve ADR-001 through ADR-009 | Architecture | 5 | Decision record signed or explicit open actions |
| S0-05 | Decompose canonical DDL into V0001-V0018 plan | Database | 5 | Migration catalogue reviewed |
| S0-06 | Implement corrected control/tenant migration | Database/Security | 8 | Tenant, principal, RBAC and composite-key pattern created |
| S0-07 | Implement FORCE RLS transaction context | Security/Backend | 8 | Cross-tenant tests pass |
| S0-08 | Add outbox, inbox and idempotency migrations | Integration | 5 | Tables, indexes and append-only rules pass |
| S0-09 | Create base entity, Money and DateRange primitives | Backend | 5 | Unit tests and persistence tests pass |
| S0-10 | Implement RFC 9457 error framework | Backend | 3 | Validation, conflict and security errors standardised |
| S0-11 | Create OpenAPI and event schema repositories | Architecture/API | 3 | Lint and compatibility checks in CI |
| S0-12 | Create Docker Compose local environment | DevOps | 5 | One-command local startup and health checks |
| S0-13 | Create GitLab CI pipeline stages | DevOps | 8 | Compile, tests, security, image and migration jobs pass |
| S0-14 | Configure OpenTelemetry and structured logging | Observability | 5 | Trace/correlation visible; PII scan passes |
| S0-15 | Create Testcontainers and module test harness | QA/Backend | 5 | PostgreSQL/RLS integration test runs in CI |
| S0-16 | Create permission catalogue and standard roles | Security/Product | 5 | Permissions map to initial UI/API actions |
| S0-17 | Create dev synthetic seed framework | Database/QA | 3 | Demo tenant created only in dev profile |
| S0-18 | Create coding standards and review checklist | Engineering | 3 | Merge-request template enforces standards |
| S0-19 | Create dependency/SBOM/security scan baseline | Security/DevOps | 5 | Policy thresholds approved |
| S0-20 | Sprint 1 readiness review | All | 3 | No critical architecture or environment blocker |

# 23. Sprint 1 backlog - Tenant, security and organisation foundation

Goal: an authorised user can configure a tenant-scoped legal employer hierarchy, calendar and pay group with audit and approval controls.

| ID | Story | Module | SP |
| --- | --- | --- | --- |
| S1-01 | Create legal entity aggregate and versioned APIs | Organisation | 8 |
| S1-02 | Create PSU and establishment aggregates | Organisation | 8 |
| S1-03 | Create statutory registration and work-location models | Organisation | 5 |
| S1-04 | Create payroll calendar and pay-period generator | Organisation | 8 |
| S1-05 | Create pay group with compatibility validations | Organisation | 8 |
| S1-06 | Implement organisation UI pages and forms | Frontend | 13 |
| S1-07 | Implement maker-checker approval for configuration | Governance | 8 |
| S1-08 | Publish organisation domain events through outbox | Integration | 5 |
| S1-09 | Add audit history and version queries | Governance | 5 |
| S1-10 | Add module, API, RLS and E2E tests | QA | 13 |
| S1-11 | Create demo organisation seed | QA/Database | 3 |
| S1-12 | Sprint demo and acceptance evidence | Product | 3 |

## Sprint 1 acceptance

No overlapping approved organisation versions.

Pay periods are generated deterministically in the calendar timezone.

Pay group references a compatible PSU, calendar and currency.

Unauthorised or cross-tenant access fails.

Every change has actor, version and approval history.

OpenAPI, UI and events are generated/tested from approved contracts.

# 24. Sprint 2 backlog - Compensation and employee payroll profile

Goal: configure a simple salary structure and assign it to a payroll-ready synthetic employee.

| ID | Story | Module | SP |
| --- | --- | --- | --- |
| S2-01 | Create pay component and immutable version aggregate | Compensation | 8 |
| S2-02 | Create named base and component membership | Compensation | 5 |
| S2-03 | Implement typed formula parser for minimal arithmetic subset | Calculation/Compensation | 13 |
| S2-04 | Create salary structure, version and lines | Compensation | 8 |
| S2-05 | Add structure validation and simulation | Compensation | 8 |
| S2-06 | Create payroll relationship and assignment | Employee | 8 |
| S2-07 | Create pay-group and salary assignments | Employee | 8 |
| S2-08 | Create employee readiness evaluation | Employee | 5 |
| S2-09 | Create compensation and employee UI | Frontend | 13 |
| S2-10 | Publish configuration and employee events | Integration | 5 |
| S2-11 | Add effective-date, formula and RLS tests | QA | 13 |
| S2-12 | Demo structure and employee seed | QA/Product | 3 |

## Sprint 2 formula subset

Supported initially:

- decimal literals

- named component/base references

- +, -, *, /

- parentheses

- MIN, MAX, ROUND

- dependency validation and circular-reference rejection

Deferred:

- statutory adapters

- iterative gross-up

- external lookups

- user-authored scripts

# 25. Sprint 3 backlog - Calculation to draft payslip

Goal: calculate a sealed, traceable fixed monthly payroll for the demo employee and display a draft payslip.

| ID | Story | Module | SP |
| --- | --- | --- | --- |
| S3-01 | Create payroll cycle and selected population | Operations | 8 |
| S3-02 | Create employee/config/input snapshot and hash | Calculation | 13 |
| S3-03 | Build calculation plan from component dependencies | Calculation | 13 |
| S3-04 | Calculate Basic, HRA and Special Allowance | Calculation | 13 |
| S3-05 | Implement calendar-day proration | Calculation | 8 |
| S3-06 | Persist result, component result, base result and trace | Calculation | 8 |
| S3-07 | Implement calculation idempotency and retry | Calculation | 5 |
| S3-08 | Create payroll result review UI | Frontend | 8 |
| S3-09 | Create draft payslip renderer and preview | Documents | 8 |
| S3-10 | Publish calculation/result events | Integration | 5 |
| S3-11 | Golden, E2E, performance-smoke and RLS tests | QA | 13 |
| S3-12 | Vertical-slice acceptance demonstration | Product/Payroll | 5 |

# 26. Organisation-to-Draft-Payslip vertical slice

## 26.1 Included scope

One synthetic tenant and India legal entity.

One PSU, establishment, work location, monthly calendar and INR pay group.

Three earnings: Basic, HRA and Special Allowance.

One salary structure and one employee payroll assignment.

Full-month and mid-month joiner scenarios.

Calendar-day proration.

Sealed snapshots, calculation plan, component results, base result, gross/net totals and calculation trace.

Draft HTML/PDF payslip preview not released to an employee portal.

Audit, tenant RLS, permissions, approvals, OpenAPI and event publication.

## 26.2 Explicit exclusions

PF, EPS, EDLI, ESI, PT, LWF, NPS and salary tax.

Attendance imports, leave integration and overtime.

Retro, off-cycle, final settlement and recoveries.

Bank payment and treasury release.

Accounting and ERP posting.

Employee ESS publication and communications.

Multiple assignments, multiple currencies and flexible benefits.

## 26.3 Demonstration data

| Item | Example |
| --- | --- |
| Basic | INR 50,000 monthly fixed |
| HRA | 40% of calculated Basic |
| Special Allowance | INR 20,000 monthly fixed |
| Full-month gross/net | INR 90,000 before future statutory/tax deductions |
| Proration | Calendar days; component version declares whether proratable |
| Result status | DRAFT/CALCULATED; no payment readiness |
| Payslip label | Draft - not a payment confirmation |

## 26.4 API sequence

POST /api/v1/legal-entities

POST /api/v1/payroll-statutory-units

POST /api/v1/establishments

POST /api/v1/payroll-calendars

POST /api/v1/pay-groups

POST /api/v1/pay-components

POST /api/v1/salary-structures

POST /api/v1/payroll-relationships

POST /api/v1/payroll-assignments

POST /api/v1/salary-assignments

POST /api/v1/payroll-cycles

POST /api/v1/payroll-cycles/{id}/calculate

GET  /api/v1/payroll-results/{id}

GET  /api/v1/payroll-results/{id}/trace

GET  /api/v1/payroll-results/{id}/draft-payslip

## 26.5 Data touched

| Step | Primary tables |
| --- | --- |
| Organisation | tenant, legal_entity, payroll_statutory_unit, establishment, work_location |
| Calendar | payroll_calendar, pay_period, pay_group |
| Compensation | pay_component, pay_component_version, payroll_base, component_formula, salary_structure, salary_structure_version, salary_structure_line |
| Employee | payroll_relationship, payroll_assignment, employee_payroll_profile, pay_group_assignment, salary_assignment |
| Operations | payroll_cycle, payroll_population, population_member, input_snapshot |
| Calculation | calculation_request, calculation_snapshot, calculation_plan, payroll_result, component_result, base_result, validation_result |
| Documents | document_template, payroll_document |
| Control/integration | approval_request, approval_action, audit_event, outbox_event, idempotency_record |

## 26.6 Vertical-slice acceptance scenarios

- Create and approve organisation hierarchy and monthly pay group.

- Create approved Basic, HRA and Special Allowance component versions.

- Reject a circular formula and an overlapping approved component version.

- Create an approved salary structure and assign it to the employee.

- Reject calculation when employee readiness is incomplete.

- Calculate a full-month result exactly and reproduce it from the snapshot hash.

- Calculate a mid-month joiner using calendar-day proration.

- Display the result trace from salary assignment through component formulas and totals.

- Generate a clearly marked draft payslip matching the payroll result.

- Retry the same command without duplicate payroll results.

- Deny cross-tenant reads and foreign-key references.

- Publish and consume module events without duplicate effects.

# 27. Acceptance criteria and definition of done

## 27.1 Foundation-pack acceptance

| Area | Acceptance criterion |
| --- | --- |
| Architecture | Module graph approved; no cycle; extraction boundaries documented |
| Repository | Clean checkout builds backend and frontend with one documented command |
| Database | Corrected Flyway plan approved; fresh install and upgrade tests pass |
| Tenancy | FORCE RLS and composite tenant FKs proven through negative tests |
| Security | OIDC principal, scoped RBAC, SoD and audit actor context operational |
| API | OpenAPI 3.1 baseline, RFC 9457 errors, idempotency and concurrency standards implemented |
| Events | Outbox/inbox and event envelope implemented with duplicate test |
| Local development | Compose environment and synthetic seed operate without production dependencies |
| CI/CD | Required quality, security, migration and packaging gates pass |
| Observability | Logs, metrics and traces correlate without sensitive data |
| Testing | Architecture, database, API, event, UI and E2E harnesses active |
| Delivery | Sprint 0 and first three sprint backlogs accepted by product and engineering |

## 27.2 Definition of done for every story

- Acceptance criteria demonstrated and product/domain owner approval recorded.

- Domain invariants and negative cases covered by automated tests.

- API or event contract updated and compatibility checked where applicable.

- Database migration reviewed, tested fresh and tested as an upgrade where applicable.

- Tenant, permission, scope and segregation controls implemented and tested.

- Audit event and actor context included for material business actions.

- Logs, metrics and traces added without sensitive payloads.

- Frontend is keyboard accessible and handles loading, empty, validation, denied and failure states.

- Operational runbook and support information updated for new jobs or integrations.

- No critical/high unresolved security findings; dependency and licence policy passes.

- Code reviewed by at least one qualified engineer other than the author.

- Feature can be disabled or safely rolled back according to its deployment strategy.

- Documentation and ADR updated when a decision changes.

- Merge request pipeline is green and evidence retained.

## 27.3 Engineering quality thresholds

| Control | Threshold |
| --- | --- |
| Architecture violations | Zero |
| Cross-tenant access test failures | Zero |
| Known duplicate-payment or duplicate-result defects | Zero |
| Critical/high security findings | Zero unresolved at release |
| Migration drift | Zero |
| Unversioned external contract changes | Zero |
| Sensitive fields in logs | Zero |
| Golden payroll unexplained differences | Zero |
| Accessibility critical defects in delivered workflow | Zero |

# 28. Implementation start checklist

| Owner | Ready condition |
| --- | --- |
| Product | Vertical-slice scope and exclusions approved |
| Architecture | ADR-001 to ADR-009 approved or assigned actions |
| Security | OIDC provider, tenant claim and privileged-role process agreed |
| Database | PostgreSQL major, hosting model, extension permissions and backup approach confirmed |
| Engineering | Repository, code owners, branch policy and coding standards active |
| DevOps | Container registry, GitLab runners, secrets manager and environments available |
| QA | Testcontainers, browser test runner and synthetic data strategy approved |
| Payroll SME | Basic/HRA/Special formulas, proration and payslip expectation approved |
| Compliance | No statutory calculation is implied by the first slice |
| Operations | Demo workflow and acceptance evidence format agreed |
| Support | Logging, trace access and incident ownership defined |
| Governance | Foundation baseline versioned and change-control owner named |

Recommended next engineering command After this foundation pack is approved, create the repository and implement Sprint 0. Do not generate the entire 112-table production schema or all payroll modules in one code-generation step. The first executable milestone is the Organisation-to-Draft-Payslip vertical slice.

# Appendix A. Module contract summary

| Module | Public contract | Persistence | Dependency restriction |
| --- | --- | --- | --- |
| platform-core | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| security | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| organisation | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| compensation | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| employee-payroll | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| payroll-input | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| calculation-engine | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| localisation-india | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| payroll-operations | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| retro-settlement | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| payments | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| accounting | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| documents-reporting | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| governance | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| integrations | Commands/queries/events through api package | Own schema only | No imports from another module internal package |
| test-support | Commands/queries/events through api package | Own schema only | No imports from another module internal package |

# Appendix B. Current canonical schema inventory

| Schema | Tables | Inventory |
| --- | --- | --- |
| payroll_control | 14 | tenant, role, permission, role_permission, user_role, approval_request, approval_action, control_definition, control_execution, audit_event, retention_policy, legal_hold, security_incident, bcp_plan |
| payroll_org | 9 | legal_entity, payroll_statutory_unit, establishment, statutory_registration, work_location, payroll_calendar, pay_period, pay_group, employer_bank_account |
| payroll_config | 14 | pay_component, pay_component_version, payroll_base, component_base_membership, component_formula, rate_table, rate_table_row, eligibility_rule, rounding_rule, proration_rule, ctc_policy, salary_structure, salary_structure_version, salary_structure_line |
| payroll_employee | 12 | payroll_relationship, payroll_assignment, employee_payroll_profile, pay_group_assignment, salary_assignment, employee_component_assignment, bank_account, payment_instruction, statutory_membership, tax_profile, tax_regime_election, payroll_hold |
| payroll_calc | 12 | calculation_request, calculation_snapshot, calculation_plan, payroll_result, component_result, base_result, tax_result, balance_definition, balance_movement, validation_result, retro_trigger, result_difference |
| payroll_ops | 12 | payroll_cycle, input_source, input_window, input_batch, input_record, payroll_population, population_member, input_snapshot, payroll_exception, reconciliation, variance_result, payroll_lock |
| payroll_statutory | 8 | legal_source, rule_pack, rule_version, statutory_obligation, statutory_liability, statutory_submission, statutory_acknowledgement, statutory_correction |
| payroll_payment | 10 | payment_entitlement, payment_batch, payment_item, payment_file, payment_submission, payment_acknowledgement, payment_return, payment_reissue, bank_statement_line, payment_reconciliation |
| payroll_accounting | 9 | account_rule, costing_allocation, accounting_event, journal_batch, journal_line, erp_submission, erp_acknowledgement, accounting_reconciliation, accrual |
| payroll_document | 5 | document_template, payroll_document, document_delivery, employee_communication, employee_query |
| payroll_impl | 7 | migration_batch, migration_record, parallel_run, parallel_difference, cutover_task, hypercare_issue, acceptance_evidence |
| payroll_integration | 7 proposed | outbox_event, inbox_message, idempotency_record, integration_endpoint, integration_attempt, dead_letter, external_reference |

# Appendix C. Baseline API and event coverage

| Type | Domain | Count | Disposition |
| --- | --- | --- | --- |
| API | Accounting | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Calculation | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Compensation | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Documents | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Employee | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Foundation | 5 | Coverage seed; complete schemas and behaviour before implementation |
| API | Governance | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Implementation | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Operations | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Payments | 4 | Coverage seed; complete schemas and behaviour before implementation |
| API | Statutory | 4 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Accounting | 2 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Calculation | 4 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Compensation | 2 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Documents | 2 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Employee | 4 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Foundation | 2 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Governance | 3 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Implementation | 3 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Operations | 4 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Payments | 4 | Coverage seed; complete schemas and behaviour before implementation |
| EVENT | Statutory | 4 | Coverage seed; complete schemas and behaviour before implementation |

# Appendix D. Initial permission catalogue

| Permission | Purpose | Scope |
| --- | --- | --- |
| payroll.organisation.legal-entity.create | Create draft legal entity | LEGAL_ENTITY/TENANT |
| payroll.organisation.legal-entity.approve | Approve legal entity version | TENANT |
| payroll.organisation.pay-group.create | Create pay group | PSU/TENANT |
| payroll.compensation.component.create | Create component version | TENANT |
| payroll.compensation.component.approve | Approve component version | TENANT |
| payroll.compensation.structure.simulate | Simulate salary structure | LEGAL_ENTITY |
| payroll.employee.profile.create | Create payroll profile | LEGAL_ENTITY |
| payroll.employee.salary.assign | Assign salary structure | PAY_GROUP |
| payroll.operations.cycle.create | Create payroll cycle | PAY_GROUP |
| payroll.operations.cycle.calculate | Run trial calculation | PAY_GROUP |
| payroll.operations.cycle.approve | Approve payroll result | PAY_GROUP |
| payroll.calculation.result.read | Read result and trace | PAY_GROUP/SELF |
| payroll.documents.draft-payslip.read | Read draft payslip | PAY_GROUP |
| payroll.governance.audit.read | Read audit trail | TENANT or scoped |
| payroll.security.role.assign | Assign scoped role | TENANT |

# Appendix E. Code and contract templates

## E.1 Idempotency record

id                  uuid primary key,

tenant_id           uuid not null,

idempotency_key     varchar(160) not null,

command_type        varchar(120) not null,

request_hash        varchar(128) not null,

response_status     integer null,

response_body       jsonb null,

resource_id         uuid null,

created_at          timestamptz not null,

expires_at          timestamptz not null,

unique (tenant_id, command_type, idempotency_key)

## E.2 Outbox event

id                  uuid primary key,

tenant_id           uuid not null,

aggregate_type      varchar(100) not null,

aggregate_id        uuid not null,

aggregate_version   bigint not null,

event_type          varchar(180) not null,

event_version       integer not null,

partition_key       varchar(220) not null,

payload             jsonb not null,

payload_hash        varchar(128) not null,

correlation_id      uuid not null,

causation_id        uuid null,

occurred_at         timestamptz not null,

published_at        timestamptz null,

attempt_count       integer not null default 0,

next_attempt_at     timestamptz null,

status              varchar(30) not null

## E.3 Effective-date overlap query

SELECT 1

FROM payroll_config.pay_component_version

WHERE tenant_id = :tenantId

AND pay_component_id = :componentId

AND approval_status IN ('APPROVED','PUBLISHED')

AND daterange(effective_from, effective_to, '[)')

&& daterange(:effectiveFrom, :effectiveTo, '[)');

# Appendix F. Official engineering reference register

| Reference | Official location |
| --- | --- |
| Spring Boot system requirements and dependency versions | https://docs.spring.io/spring-boot/system-requirements.html |
| Spring Boot managed dependency versions | https://docs.spring.io/spring-boot/appendix/dependency-versions/index.html |
| Spring Modulith reference | https://docs.spring.io/spring-modulith/reference/index.html |
| Spring Modulith application events | https://docs.spring.io/spring-modulith/reference/events.html |
| React createRoot reference | https://react.dev/reference/react-dom/client/createRoot |
| React 18 release guidance | https://react.dev/blog/2022/03/29/react-v18 |
| PostgreSQL supported documentation versions | https://www.postgresql.org/docs/current/index.html |
| Flyway product and migration documentation | https://www.red-gate.com/products/flyway/ |
| RFC 9457 Problem Details for HTTP APIs | https://www.rfc-editor.org/info/rfc9457/ |
| CloudEvents specification | https://cloudevents.io/ |
| OpenTelemetry | https://opentelemetry.io/ |

# Appendix G. Baseline artefact hashes

| Artifact | SHA-256 |
| --- | --- |
| Command-1.txt | fae8c4761fe51bada7603c18578ad342d2249865f914b05c22888a6451f47213 |
| Payroll_System_Consolidated_Product_Blueprint_v1_0.docx | 5b7278cd5cc78dcaa79bff60a133687574ea2f7504c16f1efbb44a20e13eb2ee |
| Payroll_System_Canonical_PostgreSQL_DDL_v1_0.sql | 6017d8cb30877f62cee348a072eaff8c30277d10560ef1a87bdcba3b40b3f3f6 |
| Payroll_System_API_Event_Catalogue_v1_0.csv | 24c91440cd1dba4365c5a936fba311426ee735f8e2cee6079a8eae0864d42038 |
| Payroll_System_Implementation_Backlog_v1_0.csv | f591b41118007342d2faffae793230a977276660309eeea431b98683bc46fa7f |