PAYROLL IMPLEMENTATION

# Organisation-to-Draft-Payslip
Vertical Slice Implementation Pack

Architecture, database, contracts, starter code, local runtime and delivery backlog

Version 1.0  |  16 July 2026  |  Implementation Baseline

Scope boundary: fixed monthly gross-to-net calculation only; statutory, tax, retro, off-cycle, settlement, banking and accounting are explicitly excluded.

# Document control

| Item | Value |
| --- | --- |
| Purpose | Convert the approved payroll blueprint and foundation architecture into a buildable first vertical slice. |
| Source baseline | Consolidated Product Blueprint v1.0; Canonical DDL v1.0; API/Event Catalogue v1.0; Implementation Backlog v1.0; Foundation Pack v1.0. |
| Target stack | Java 21; Spring Boot 3.5 approved patch; Spring Modulith; PostgreSQL 18 compatible SQL; Flyway; React 18.3.1; TypeScript; Vite; Keycloak/OIDC. |
| Golden result | Basic INR 50,000; HRA INR 20,000; Special Allowance INR 20,000; Gross/Net INR 90,000. |
| Deliverables | Word specification, Flyway package, OpenAPI 3.1 contract, Maven skeleton, React skeleton, Compose package and sprint backlog. |

# Contents

1. Executive implementation decision

2. Baseline reconciliation and mandatory corrections

3. Scope and non-scope

4. Architecture and module boundaries

5. Repository and Maven design

6. Java package and domain design

7. React application design

8. PostgreSQL schema and Flyway plan

9. Tenant isolation, security and permissions

10. REST API and error contracts

11. Domain events and reliable delivery

12. Calculation engine and proration

13. Immutable results, trace and draft payslip

14. Testing, CI/CD and observability

15. Seed data and golden scenario

16. Sprint 0-3 implementation plan

17. Acceptance criteria and definition of done

18. Delivery package manifest

# 1. Executive implementation decision

| Area | Implementation position |
| --- | --- |
| Decision | Implement the first payroll release as one Spring Boot modular monolith with independently owned domain modules, one PostgreSQL cluster, an external OIDC identity provider, a React SPA and contract-first APIs. |
| Why | The vertical slice must prove tenancy, effective dating, calculation determinism, immutable results, traceability and UI integration before statutory or downstream complexity is introduced. |
| Delivery rule | Every database, API, backend, frontend and test artifact in this package uses the same identifiers, component codes and golden scenario. |

# 2. Baseline reconciliation and mandatory corrections

| Area | Implementation position |
| --- | --- |
| DDL correction | The 112-table canonical DDL remains the strategic model, but the slice uses strict Flyway scripts, schema names aligned to the Foundation Pack, tenant-safe composite foreign keys and no permissive IF NOT EXISTS in versioned migrations. |
| Tenancy correction | Every tenant-owned table has tenant_id; all references include tenant_id; RLS is enabled and forced; the runtime principal is a non-owner NOBYPASSRLS role. |
| Concurrency correction | JPA @Version is the sole optimistic-lock owner. Database triggers do not increment version_no. |
| Effective dating | All ranges use [effective_from,effective_to). Overlaps are rejected by application validation and later hardened with exclusion constraints for high-risk records. |
| Reliability correction | Transactional outbox, inbox idempotency and dead-letter records are added because the consolidated DDL lacked a complete reliable-event-delivery model. |
| API correction | The catalogue list is converted into a complete OpenAPI 3.1 contract with schemas, permissions, idempotency headers and RFC 9457-compatible problem responses. |
| Immutability correction | Payroll results, component results, trace and audit events are append-only and protected by database triggers and grants. |

## 2.1 Artifact disposition

| Artifact | Use | Required action |
| --- | --- | --- |
| Consolidated blueprint | Functional authority | Retain as product source; apply slice scope boundary. |
| Canonical DDL | Logical reference | Do not execute directly; superseded for this slice by V001-V012 migrations. |
| API/event catalogue | Capability index | Superseded for this slice by generated OpenAPI and event schema. |
| Implementation backlog | Portfolio source | Decomposed into Sprint 0-3 stories in the supplied CSV. |
| Foundation Pack | Engineering authority | Adopt architecture, module and security standards with the corrections above. |

# 3. Scope and non-scope

## 3.1 Included capability

Tenant and OIDC security context

Legal entity, payroll statutory unit and establishment

Monthly calendar, periods and pay group

Basic, HRA and Special Allowance components

Salary structure and employee salary assignment

Regular payroll cycle, population resolution and sealed input snapshot

Calendar-day proration and fixed gross-to-net calculation

Immutable result, component result and explainable trace

Draft payslip snapshot and audit logging

## 3.2 Explicitly excluded

PF, EPS, EDLI, ESI, professional tax, labour welfare fund and NPS

Salary TDS, tax declarations and perquisite valuation

Attendance/leave integration beyond employment-date eligibility

Retroactive and off-cycle payroll

Recoveries, advances and final settlement

Banking/payment execution and payroll accounting

Production payslip publication and employee self-service

## 3.3 Exit criteria

A tenant-scoped authorised operator can configure the organisation and salary, create a July 2026 cycle, seal a deterministic input snapshot, calculate the golden employee, inspect the component trace and generate an immutable draft payslip showing INR 90,000 gross and net.

# 4. Architecture and module boundaries

| Module | Owns | May synchronously call |
| --- | --- | --- |
| platform-core | Money, effective ranges, correlation, problem model | None |
| security | OIDC mapping, tenant context, permissions | platform-core |
| organisation | Legal entity, PSU, establishment, calendar, periods, pay group | platform-core |
| compensation | Components, versions, salary structures | platform-core |
| employee-payroll | Relationship, assignment, profile, salary/pay-group assignment | organisation, compensation |
| payroll-operations | Cycle, population and sealed snapshots | organisation, employee-payroll |
| calculation-engine | Plan, proration, immutable results and trace | payroll-operations snapshots only |
| documents-reporting | Draft payslip snapshot | calculation public API |
| integrations | Outbox, inbox and dead letter | platform-core |
| payroll-boot | Composition root and HTTP runtime | All public module APIs |

## 4.1 Boundary rules

Only each module api package is externally importable.

No cross-module JPA relationships or direct repository access.

Calculation consumes immutable snapshots; it does not query live compensation during execution.

Same-transaction domain events remain in-process; durable external propagation uses the outbox.

Architecture tests fail the build on module cycles or internal-package imports.

# 5. Repository and Maven design

hrms-payroll-vertical-slice/
  pom.xml
  backend/
    platform-core/ security/ integrations/
    organisation/ compensation/ employee-payroll/
    payroll-operations/ calculation-engine/
    documents-reporting/ database-migrations/
    test-support/ payroll-boot/
  contracts/openapi/
  docs/adr/

## 5.1 Parent POM responsibilities

Pin Java and dependency BOMs; prohibit dynamic and snapshot release dependencies.

Standardise compiler, unit/integration test, coverage, formatting, dependency and SBOM plugins.

Make `mvn verify` the single local and CI quality command.

Keep executable packaging only in payroll-boot.

Keep database migrations as a separately versioned runtime artifact.

## 5.2 Dependency direction

platform-core <- security/organisation/compensation/integrations
organisation + compensation <- employee-payroll
employee-payroll + organisation <- payroll-operations
payroll-operations snapshots <- calculation-engine
calculation-engine <- documents-reporting
all modules -> payroll-boot composition root

# 6. Java package and domain design

com.acme.hrms.payroll.<module>
  api/            public commands, queries, DTOs and events
  application/    use cases and transaction boundaries
  domain/         aggregates, policies, value objects, repository ports
  infrastructure/ JPA, web, messaging and configuration adapters

## 6.1 Core patterns

| Pattern | Requirement |
| --- | --- |
| Money | BigDecimal with explicit scale and currency; never double/float. |
| Time | Inject Clock; persist Instant for audit and LocalDate for payroll applicability. |
| EffectiveRange | Half-open range with explicit overlap validation. |
| BaseEntity | UUID PK, tenant_id, audit columns and one JPA @Version field. |
| Transactions | Application command boundary; tenant SET LOCAL occurs before repository access. |
| DTOs | Java records; no JPA entities returned by APIs or events. |
| Aggregate references | UUID/value object only across modules; no cross-module object graph. |
| Calculation snapshot | Canonical JSON plus SHA-256 hash and source-version references. |

## 6.2 Core aggregates

| Aggregate | Invariants |
| --- | --- |
| LegalEntity | Code unique per tenant; effective range valid; country/currency fixed for version. |
| PayrollCalendar | Monthly frequency; generated periods contiguous and non-overlapping. |
| PayGroup | One calendar, statutory unit, currency and proration method. |
| SalaryStructure | Approved lines have deterministic sequence and acyclic dependencies. |
| PayrollRelationship | Employee number unique within tenant; relationship dates valid. |
| SalaryAssignment | No overlapping active assignment for payroll assignment and scope. |
| PayrollCycle | One regular cycle per pay group/period; legal state transitions only. |
| PayrollResult | Created from one sealed snapshot; immutable after insert. |

# 7. React 18 and TypeScript application design

src/
  app/ providers, router, error boundary
  features/
    organisation/ compensation/ employee-payroll/
    payroll-cycle/ calculation/ draft-payslip/
  shared/
    api-client/ auth/ components/ forms/
    formatting/ permissions/ telemetry/
  test/

## 7.1 UX workflow

| Step | Screen | Completion signal |
| --- | --- | --- |
| 1 | Organisation setup | Legal entity, PSU and establishment active for target date. |
| 2 | Calendar and pay group | July 2026 period generated and monthly pay group active. |
| 3 | Components and structure | BASIC, HRA and SPECIAL_ALLOWANCE approved. |
| 4 | Employee payroll setup | Relationship, assignment, profile, pay group and salary active. |
| 5 | Payroll cycle | Population resolved and inputs sealed. |
| 6 | Calculation | Status CALCULATED; gross/net and trace available. |
| 7 | Draft payslip | DRAFT watermark and result reconciliation visible. |

## 7.2 Frontend standards

Generate types and client from OpenAPI; avoid duplicated handwritten wire models.

Use route and action permission guards, while treating backend authorisation as authoritative.

Format money with Intl.NumberFormat and preserve decimal strings at API boundaries.

Meet keyboard, focus, label and error-summary accessibility requirements.

Never persist tokens or payroll response bodies in localStorage.

Use correlation IDs from problem responses in support messaging.

# 8. PostgreSQL schema and Flyway plan

| Migration | Purpose |
| --- | --- |
| V001 | Schemas, extensions, domains and enums |
| V002 | Tenant, principal, role and append-only audit |
| V003 | Legal entity, PSU and establishment |
| V004 | Monthly calendar, pay period and pay group |
| V005 | Components, versions and salary structure |
| V006 | Payroll relationship, assignment, profile and salary |
| V007 | Cycle, population and sealed input snapshot |
| V008 | Request, immutable result, components and trace |
| V009 | Draft payslip snapshot |
| V010 | Outbox, inbox and dead letter |
| V011 | Forced row-level security |
| V012 | Immutability triggers and runtime grants |

## 8.1 Physical design rules

UUID primary keys are generated by PostgreSQL or the application consistently; tenant_id participates in every tenant-owned unique key used as an FK target.

Composite foreign keys include tenant_id to make cross-tenant references structurally impossible.

`version_no` is modified only by ORM optimistic locking.

Money uses numeric(19,4); component results are rounded to the component rule before totals.

Versioned migrations are immutable and fail loudly; repeatable scripts are limited to reference or verification data.

No application role owns schemas or tables.

## 8.2 RLS transaction protocol

BEGIN;
SET LOCAL app.tenant_id = '00000000-0000-0000-0000-000000000001';
-- application SQL
COMMIT;

# 9. Tenant isolation, security and permissions

| Role | Core permissions |
| --- | --- |
| PAYROLL_ADMIN | Manage tenant payroll configuration and role assignments. |
| PAYROLL_FOUNDATION_ADMIN | Create legal entities, PSUs, calendars and pay groups. |
| COMPENSATION_ADMIN | Create components and salary structures; cannot run payroll. |
| PAYROLL_OPERATOR | Create cycle, resolve population, seal input and execute trial. |
| PAYROLL_REVIEWER | Read results, trace and draft payslip; cannot alter inputs. |
| AUDITOR | Read audit and immutable lineage only. |

## 9.1 Security controls

Map users by OIDC issuer plus subject, not email or mutable display name.

Require tenant_id claim and approved audience; fail closed when absent.

Apply method-level permission checks and database RLS independently.

Mask employee identifiers in logs and forbid salary values in normal telemetry.

Record security-sensitive commands in append-only audit with actor and correlation ID.

Use maker-checker when approval workflows are introduced; this slice separates configuration, operation and review roles.

# 10. REST API and error contracts

| API group | Representative endpoints |
| --- | --- |
| Organisation | POST /legal-entities; POST /payroll-statutory-units; POST /establishments |
| Calendar | POST /payroll-calendars; POST/GET /payroll-calendars/{id}/periods; POST /pay-groups |
| Compensation | POST /pay-components; POST /salary-structures |
| Employee | POST /payroll-relationships; POST /payroll-assignments/{id}/salary-assignments |
| Operations | POST /payroll-cycles; resolve-population; seal-inputs |
| Calculation | POST /payroll-calculations; GET result and trace |
| Documents | POST/GET draft-payslip |

## 10.1 Contract rules

OpenAPI 3.1 is the source of wire models and client generation.

POST calculation requires Idempotency-Key; reusing a key with a different request hash returns 409.

Validation returns `application/problem+json` with stable code, correlationId and field violations.

Money is transferred as decimal string plus ISO currency.

Optimistic updates use version or ETag when update operations are added.

Pagination, filtering and field selection are added before large-list production use.

# 11. Domain events and reliable delivery

| Event | Producer | Consumer/use |
| --- | --- | --- |
| organisation.legal-entity.created | organisation | Audit/read models |
| organisation.pay-periods.generated | organisation | Payroll operations |
| compensation.salary-structure.approved | compensation | Employee payroll readiness |
| employee.salary-assigned | employee-payroll | Population/readiness |
| payroll.cycle.created | payroll-operations | Operations dashboard |
| payroll.inputs.sealed | payroll-operations | Calculation eligibility |
| payroll.result.calculated | calculation-engine | Draft payslip generator |
| payroll.draft-payslip.generated | documents-reporting | Review workflow |

## 11.1 Delivery model

Write business state and outbox row in the same transaction.

Dispatcher claims pending events with bounded retries and backoff.

Consumers use message ID plus consumer name as the inbox idempotency key.

Failures exceeding policy move to dead letter with replay approval.

Event envelopes include tenant, correlation, causation, aggregate and schema version.

Payloads contain identifiers and stable business facts, not JPA serialization.

# 12. Calculation engine and proration

## 12.1 Golden dependency plan

1 BASIC = 50,000
2 HRA = BASIC x 40% = 20,000
3 SPECIAL_ALLOWANCE = 90,000 - BASIC - HRA = 20,000
4 GROSS = BASIC + HRA + SPECIAL_ALLOWANCE = 90,000
5 DEDUCTIONS = 0
6 NET = GROSS - DEDUCTIONS = 90,000

## 12.2 Calendar-day proration

proration_factor = eligible_calendar_days / total_calendar_days_in_period
component_amount = round(unprorated_component_amount x proration_factor, 2)

Period and eligible boundaries are inclusive for this calculation, while configuration effective ranges remain half-open.

Intersect relationship, assignment, pay-group and salary ranges with the pay period.

Round each component according to its approved rule, then total rounded components.

Record period days, eligible days, factor, expression, inputs and rounded output in the trace.

Full-month factor equals exactly 1.0000000000.

A zero-day intersection excludes the employee or produces a controlled exception; it never silently creates negative pay.

## 12.3 Determinism

Canonicalise snapshot JSON ordering and decimal representation before SHA-256 hashing.

Calculation plan references exact component and structure versions.

Same snapshot hash, plan version and engine version must produce the same result hash.

No current-time calls, random values or live table reads are permitted during component evaluation.

# 13. Immutable results, trace and draft payslip

| Artifact | Required lineage |
| --- | --- |
| Input snapshot | Source IDs/versions, effective date, canonical payload and SHA-256 hash. |
| Calculation request | Cycle, idempotency key, request hash, requester and time. |
| Payroll result | Snapshot, request, assignment, engine/plan version, totals and result hash. |
| Component result | Component version, formula, unprorated amount, factor, rounded amount. |
| Trace step | Ordered inputs, expression, output, rounding and explanatory message. |
| Draft payslip | Exact payroll result snapshot, document version, DRAFT status and generated HTML. |

## 13.1 Draft payslip rules

Must state DRAFT - NOT FOR PAYMENT.

Must display tenant/employer, employee number, period, earning lines, gross, deductions and net.

Must reconcile exactly to immutable component and payroll result rows.

Regeneration creates a new document version; it does not overwrite an earlier snapshot.

The slice stores HTML and JSON snapshot; production PDF generation is deferred to the document module expansion.

# 14. Testing, CI/CD and observability

| Test layer | Required coverage |
| --- | --- |
| Unit | Money, effective ranges, dependency ordering, formula evaluation, rounding and proration. |
| Repository | Composite FKs, unique ranges, optimistic locks and JSON persistence. |
| RLS security | Tenant A cannot select, insert, update or reference Tenant B records. |
| Migration | Empty upgrade, repeat upgrade, checksum drift, least privilege and verification SQL. |
| Module architecture | No cycles; no internal imports; public APIs only. |
| API contract | OpenAPI validation, generated-client compatibility and problem responses. |
| End-to-end | Golden setup-to-draft-payslip journey. |
| Performance | Baseline one-employee and representative batch calculation, query and trace limits. |

## 14.1 CI pipeline

validate contracts -> compile -> unit tests -> architecture tests -> frontend lint/test/build -> migration test -> integration tests -> SAST/dependency/SBOM -> package -> deploy test -> smoke

## 14.2 Observability

Structured JSON logs with trace_id, correlation_id, tenant-safe pseudonymous actor and operation.

Metrics for request latency, calculation duration, result count, failures, outbox lag and database pool saturation.

Distributed trace spans at API, application service, database and event-dispatch boundaries.

No component amount or employee PII in standard logs; detailed business trace remains in secured payroll tables.

# 15. Seed data and golden scenario

| Object | Golden value |
| --- | --- |
| Tenant | DEMO |
| Legal entity | DEMO_IN |
| PSU | DEMO_PSU |
| Establishment | BLR_MAIN |
| Calendar | IN_MONTHLY |
| Period | 2026-07-01 through 2026-07-31 |
| Pay group | IN_MONTHLY_REGULAR |
| Employee | DEMO001 |
| Monthly target | INR 90,000 |
| Basic | INR 50,000 |
| HRA | 40% of Basic |
| Special | Residual |
| Expected gross/net | INR 90,000 / INR 90,000 |

## 15.1 Required golden assertions

Exactly one employee appears in population.

Sealing the same approved inputs produces the same snapshot hash.

BASIC is evaluated before HRA; SPECIAL is evaluated after both.

Component values are 50,000.00, 20,000.00 and 20,000.00.

Gross equals net because this slice contains no deductions.

Result and trace update/delete attempts are rejected by PostgreSQL.

Draft payslip values reconcile to the result and show DRAFT.

Tenant B cannot read any Tenant A object even with guessed UUIDs.

# 16. Sprint 0-3 implementation plan

## Sprint 0

| ID | Epic | Story/task | Points |
| --- | --- | --- | --- |
| S0-01 | Engineering baseline | Freeze approved versions and dependency policy | 3 |
| S0-02 | Repository | Create monorepo, branch protections and CODEOWNERS | 3 |
| S0-03 | Architecture | Approve ADRs for modular monolith, RLS and outbox | 5 |
| S0-04 | Database | Create migration pipeline and schema verification | 5 |
| S0-05 | Security | Configure development OIDC realm and tenant claim | 5 |
| S0-06 | Quality | Configure unit, integration, architecture and frontend gates | 5 |
| S0-07 | Observability | Establish correlation IDs, structured logs and metrics | 3 |
| S0-08 | Developer experience | Publish Compose setup and golden seed | 3 |

## Sprint 1

| ID | Epic | Story/task | Points |
| --- | --- | --- | --- |
| S1-01 | Tenant | Implement tenant context and transaction-scoped SET LOCAL | 8 |
| S1-02 | Security | Map OIDC issuer/subject and role permissions | 8 |
| S1-03 | Organisation | Create legal entity and PSU APIs/UI | 8 |
| S1-04 | Organisation | Create establishment API/UI | 5 |
| S1-05 | Audit | Implement append-only audit event writer | 5 |
| S1-06 | Architecture | Add Spring Modulith verification | 5 |

## Sprint 2

| ID | Epic | Story/task | Points |
| --- | --- | --- | --- |
| S2-01 | Calendar | Create monthly calendar and period generation | 8 |
| S2-02 | Pay group | Create pay group and proration policy | 5 |
| S2-03 | Compensation | Create Basic, HRA and Special components | 8 |
| S2-04 | Compensation | Create salary structure and dependency validation | 8 |
| S2-05 | Employee | Create relationship, assignment and payroll profile | 8 |
| S2-06 | Employee | Assign salary and pay group | 8 |

## Sprint 3

| ID | Epic | Story/task | Points |
| --- | --- | --- | --- |
| S3-01 | Operations | Create payroll cycle and resolve population | 8 |
| S3-02 | Snapshot | Seal immutable employee calculation input | 8 |
| S3-03 | Calculation | Compile BASIC-HRA-SPECIAL plan | 8 |
| S3-04 | Calculation | Implement calendar-day proration | 8 |
| S3-05 | Calculation | Persist immutable result and component trace | 13 |
| S3-06 | Documents | Generate immutable draft-payslip snapshot | 8 |
| S3-07 | End-to-end | Execute organisation-to-payslip golden scenario | 13 |

The downloadable CSV contains complete acceptance summaries, dependencies and ownership fields for import into Jira, GitLab or another delivery tool.

# 17. Acceptance criteria and definition of done

## 17.1 Functional acceptance

All configuration and employee setup APIs enforce tenant, permission, effective-date and validation rules.

Monthly periods generate deterministically and cannot overlap.

The salary structure dependency graph is acyclic.

The July golden scenario produces gross/net INR 90,000.

Component trace explains every input, formula, factor, rounding and output.

Draft payslip reconciles to immutable result and is clearly non-payable.

## 17.2 Engineering acceptance

Clean database migration from zero passes verification.

Runtime role owns no schema/table and cannot bypass RLS.

All tenant-owned FKs are tenant-safe.

Backend unit/integration/architecture suites pass.

Frontend tests and production build pass.

OpenAPI parses and validates; generated client compilation is included in CI.

No critical/high security findings are accepted without signed exception.

SBOM, checksums and build provenance are produced.

Runbooks cover local setup, migration, rollback of application release and incident triage.

## 17.3 Definition of done

| Dimension | Done means |
| --- | --- |
| Code | Reviewed, formatted, statically analysed and module-compliant. |
| Database | Forward migration, verification and least-privilege checks pass. |
| Security | Permission, tenant-isolation and audit evidence exists. |
| Testing | Unit, integration, contract and E2E acceptance tests pass. |
| Operations | Metrics, logs, alerts and support runbook are present. |
| Documentation | OpenAPI, ADRs, data lineage and user workflow are updated. |
| Release | Artifact is versioned, signed/checksummed, reproducible and deployable. |
| Business | Product owner and payroll SME accept the golden scenario. |

# 18. Delivery package manifest

| Deliverable | Purpose |
| --- | --- |
| Payroll_Organisation_to_Draft_Payslip_Implementation_Pack_v1_0.docx | This implementation specification. |
| payroll-vertical-slice-flyway.zip | V001-V012 migrations, bootstrap, seed and verification SQL. |
| payroll-vertical-slice-openapi-v1.yaml | OpenAPI 3.1 REST contract. |
| hrms-payroll-vertical-slice-maven.zip | Java 21/Spring modular-monolith starter repository. |
| payroll-web-react18.zip | React 18/TypeScript/Vite starter application. |
| payroll-local-dev-compose.zip | PostgreSQL and Keycloak local infrastructure. |
| organisation-to-draft-payslip-sprint-backlog.csv | Sprint 0-3 delivery backlog. |
| Payroll_Organisation_to_Draft_Payslip_All_Deliverables_v1_0.zip | Combined package with manifest and checksums. |

## 18.1 Implementation start order

Approve corrections and ADRs.

Run Sprint 0 and validate clean local setup.

Apply migrations and execute tenant-isolation verification.

Implement Sprint 1 organisation/security APIs and UI.

Implement Sprint 2 calendar, compensation and employee setup.

Implement Sprint 3 cycle, snapshot, calculation, trace and draft payslip.

Review the golden result before introducing India statutory rules.